Meeting Minutes

Date: 17/09/17 Day: Tuesday Time: 12pm – 1pm

|  |  |
| --- | --- |
| Team Member | Status |
| Maxim Koh | Present |
| Aarond Dino | Present |
| Alice McKellar | Present |
| Luke Tran | Away |

Progress on Tasks

|  |  |  |
| --- | --- | --- |
| Task | Assigned to | Status |
| Updating of Class Diagram | Max | Ongoing |
| Implementing of search bar | Alice | Ongoing |
| Final design of website | Aarond | Ongoing |

Discussion Points

* Functionality of website is working (90%)
* Peer reviews observation

Assigned Tasks (Due Week 13)

|  |  |
| --- | --- |
| Task | Assigned to |
| Final presentation of website | ALL |
| Final updates on burndown c-=-=88hart | Luke |
| Acceptance Testing of website | Alice & Arrond |