## Slide 1
Role 1 – Student
Role 2 – Tourist
Role 3 – Businessmen
Role 4 – Administrator
Role 5 – General User
System Roles

## Slide 2
Story ID 01
Student Discounts Page
As a student I want to see where student discounts are offered so that I can save money.
Acceptance Criteria
After Student login it can list places where discounts are available in city information Tab
This is feasible within time limits (in scope)
2
Could
Notes
This could be added through the administration login
Time for Implementation 2-4 hours.
Or if to hard to implement could just have a link to site with discounts already listed

## Slide 3
Story ID 02
Further Education Page
As a student I want to see colleges/universities in a specified city so that I can view study options.
Acceptance Criteria
Accessed after a Student login
Have college name, address, departments and email address displayed on colleges page
Feasible (in scope)
4
Must
Notes
It will be added through the admin login
Time for implementation 4-6 hours.

## Slide 4
Story ID 03
Library Page
As a student I want to know where the libraries are so that I can use the free internet at these libraries.
Acceptance Criteria
Have the libraries displayed on the education page
Feasible (in scope)
4
Must
Notes
Maybe be able to search nearest library to user
Probably will take 5-7 hours to implement.

## Slide 5
Story ID 04
Searching Page
As a student I want to be able to search places so that I can find what I am looking for quickly.
Acceptance Criteria
Have a search bar at the top of the website
Have it search website for key words given
3
Should
Notes
Have it right at the top of the page above the buttons
Have it on every page on the website
3-6 hours to implement.

## Slide 6
Story ID 05
Student Main Page
As a student I want to see information relevant to me only, so that I don’t have to scroll through things that aren’t relevant to me.
Acceptance Criteria
Have a student login
Only information relevant to student will be displayed (library, colleges, city information)
Feasible
2
Could
Notes
Have 3 pages to display all the information
4-7 hour Implementation
Keep it neat and tidy

## Slide 7
Story ID 06
Navigation Map Page
As a student I want a navigation map so that I can navigate around the city.
Acceptance Criteria
Have a map to display current location of user on a map.
When a student logins
4
Won’t
Notes
Might not be possible within time constraints.
Could be displayed on home page
Maybe integrate with already existing map service
Could take 8+ hours to implement

## Slide 8
Story ID 07
Rating of Colleges
As a student I want ratings next to colleges so that I can choose the best university in the city.
Acceptance Criteria
Have the ranking of the college, next to college name
3
Could
Notes
Maybe have a 5 star rating systems on the popularity rather than its academic achievement.
Time to implement 1-3 hours
Could be feasible

## Slide 9
Story ID 08
Prices on Selected Destination
As a student I want to see the costs of destinations listed so that I can go to the cheapest places in the area.
Acceptance Criteria
Have some sort of symbol next to destinations to show how expensive that place is.
3
Won’t
Notes
Maybe dollars signs symbolising how expensive a certain place is as it $ being cheap and $$$ being expensive.
Probably in the city information tab
Probably just a feature for food destinations
Time to implement 2-4 hours
Might not be feasible

## Slide 10
Story ID 09
Events Page
As a student I want to know about events happening in the city so that I can plan what I will do in my free time.
Acceptance Criteria
Have a page displaying events held in the city
Listed from earliest to latest.
2
Could
Notes
Probably have admin being able to add it or get from RSS feed
Have information about the event when clicked on
Maybe show events that are most relevant to students such as open days and drinking events
Time to implement 4-6 hours

## Slide 11
Story ID 10
Colleges Web Links
As a student I want a link to colleges website so that I can easily do more research about the college.
Acceptance Criteria
When college details are displayed have link to sight visible
2
Must
Notes
Have admin add it in
When college is clicked on then display the link to the website.
Implementation time approx. 1-2 hours.

## Slide 12
Story ID 11
Hotels Selection Page
As a tourist, I want to be able to get information of the hotels in the city I am in so that I can make the necessary booking.
Acceptance Criteria
Have hotels displayed on website after tourist login
4
Must
Notes
Can be extended to show cheapest hotels nearby current location
Within X radius
Able to make booking through website?
Implement 3-6 hours

## Slide 13
Story ID 12
Navigation Map Page
As a tourist, I want the system to show me a map of the city I am in so that I can navigate myself towards selected hotels and places (Parks, Zoos, Museums, Malls, Restaurants).
Acceptance Criteria
Maps of the selected city is available
City information and hotels are clearly marked on the virtual map
3
Won’t
Notes
Show reviews of tourist sites made by other users.
Might not be feasible in the given time
Time to implement 8+ hours

## Slide 14
Story ID 13
City Information Page
As a tourist, I want the system to provide me with selected city information (Parks, zoos, museums, malls and restaurants) so that I can get the address, phone number and email of selected tourist sites.
Acceptance Criteria
Ability to show city information
Ability to get information of selected tourist sites
3
Should
Notes
Can be extended to provide city bus services, metro rail to selected tourist sites from current location.
Time to implement 4+ hours

## Slide 15
Story ID 14
Registration Page
As a tourist, I want the system to allow me to sign up on the website as a new user, so I can access the website.
Acceptance Criteria
Able to create a new account
Register as a tourist
Utilize website functions
4
Must
Notes
One time registration for one email address
Time to implement 5+ hours

## Slide 16
Story ID 15
Login Page
As a tourist I want the system to log me in securely using the username I have registered with so that I can use the website freely.
Acceptance Criteria
Ability to log registered users in
Unique username registered into database
Password recognized by database
2
Must
Notes
After verifying account, user able to access website with correct username and password stored in the database.
Time to implement 8+ hours

## Slide 17
Story ID 16
Tourist Main Page
As a tourist, I want the main page to show only hotels and city information so that I can search for what I need.
Acceptance Criteria
Button for selecting hotels
Button for selecting city information > Zoos, Parks, Museums etc
1
Must
Notes
Only after logging in
Does not show main page for students and businessmen
Time to implement 2-4 hours

## Slide 18
Story ID 17
City Selection Page
As a tourist, I want the system to allow me to change my city whenever I need to so that I can search for different places of interest in different cities.
Acceptance Criteria
Ability to change from cities to cities
Search for places of interest in selected city
2
Should
Notes
Can be extended in the future to allow website to connect to current city the user is logged in.
Might come in later versions of website
Time to implement 5+ hours

## Slide 19
Story ID 18
Logging Out Features
As a tourist, after logging into the website, I want to be able to log out after I am done so that my account will be secured when I am not using it.
Acceptance Criteria
Able to log out of the system
Logout button for user to log out easily
1
Should
Notes
Only after logging in
Time to implement 1-2 hours

## Slide 20
Story ID 19
Navigation System
As a tourist, I want the website to show me the nearest route from my current location so that I can get to my selected destination faster.
Acceptance Criteria
Able to show nearest route to selected destination
Distance from point A to point B
Show current location
4
Could
Notes
E.G Google maps
Can be extended for future implementation
Probably not feasible
Time to implement 6+ hours

## Slide 21
Story ID 20
Favourite Page
As a tourist, I want to be able to ‘favourite’ some of the selected places of interest so that I can view its details as soon as I log into my account.
Acceptance Criteria
Ability to show a list of places ‘favourite’ by users
‘Favourite’ button on all selected items (Hotels, City Information)
4
Won’t
Notes
Can be upgraded to the website in the future
Time to implement 4+ hours

## Slide 22
Story ID 21
Create New Account
As a businessman, I want to be able to sign up to the page so that I can access the information needed.
Acceptance Criteria
A Sign up button on the top right of the page for users to click
Account details be stored on database
4
Must
Notes
Maybe come through on a pop up window
Time to implement 4-5 hours

## Slide 23
Story ID 22
Businessman Main Page
As a businessman, I want to be able to access business and hotel information to aid my stay in the city.
Acceptance Criteria
A menu bar to provide options to access the information, for users to select information
2
Must
Notes
Implementation 2-4 hours
Could be displayed on a grid system

## Slide 24
Story ID 23
Hotel Information Access
As a businessman, I want to be able to see star ratings of hotels, so that I can decide which is the most suitable hotel to stay in.
Acceptance Criteria
A 5 star rating system below the hotel picture, for users to see the rating.
3
Could
Notes
Could get this information from rss feed
Might not be feasible could just link a hotel review site instead
Time for implementation 2-3 hours

## Slide 25
Story ID 24
Business Information/location access
As a businessman I want to see information on the businesses and their locations after clicking them so that I can read relevant information about the business and go to their location.
Acceptance Criteria
Information appearing on selected businesses, for users to read on the business
4
Should
Notes
Added by the administrator
Time for implementation 1-2 hours

## Slide 26
Story ID 25
City Information rating access
As a businessman, I want to read on city information so that I can explore the city planned and accordingly in my free time.
Acceptance Criteria
A City information menu button, for users to access the information
3
Must
Notes
Have popular sites listed on home page
Or have a brief description of the city on the homepage
Time for implementation 1 hour

## Slide 27
Story ID 26
Account Security/History
As a businessman, I want to have the information I place in my details to be secure so that I can protect my privacy and the places I stay at, while using the website.
Acceptance Criteria
A hide profile button, to secure the users information
2
Could
Notes
Might not be feasible or that important to get done
1-2 hour for implementation

## Slide 28
Story ID 27
Contacting Businesses
As a businessman, I want to be able to contact businesses through the website, so that I can set meeting times with companies.
Acceptance Criteria
Contact button (Email Addresses) for users to send emails to.
A call now button, for users to arrange meetings
1
Could
Notes
Might come in later versions of the website
Time to implement 3-5 hours

## Slide 29
Story ID 28
Locating Hotels
As a businessman, I want to have a mapped location of the Accommodation/Hotel, so that I can travel to my place of stay, when I arrive in the city.
Acceptance Criteria
A Geo Graphical Map with all the hotels near the user, for the user to then choose the preferred one.
4
Should
Notes
Might not be feasibly
Could take 8+ hours to implement

## Slide 30
Story ID 29
Changing Cities Function
As a businessman, I want to change my city location, so that I can find information on the multiple cities I travel to for work.
Acceptance Criteria
A circle select button to change cities, to allow users to see different information
2
Could
Notes
Might not be feasible
Could take 4+ hours to implement

## Slide 31
Story ID 30
As a businessman, I want to have a schedule option to hold my itinerary information, so that it will let me have all my information on the website for planning.
Acceptance Criteria
A ’Create Itinerary’ hyperlink within the user profile.
Store on database
4
Won’t
Notes
Might not be feasible
Time for implementation 3 hours
Itinerary Features

## Slide 32
Story ID: 31
Admin Data Manipulation
As an administrator, I want to be able to modify and create all data for a city, so that I control the latest information users see.
Acceptance Criteria
Website will provide data manipulation and creation tools for admin users.
2
Must
Notes
GUI will have + for creation, - for removal, and ‘edit’ for data modifications
Time for implementation 5-6 hours.

## Slide 33
Story ID: 32
City Information
As an administrator I want categories (parks, zoo, museums, etc) to be on different pages so that the page is easy to navigate.
Acceptance Criteria
Have categories on different pages
2
Must
Notes
Maybe have main sections (i.e. student) and inside of that then have the venue type (i.e universities, libraries)
Time for implementation 2-4 hours

## Slide 34
Story ID: 33
Information Management
As an administrator, I want colleges, industries, hotels and city information to be shown after the home page, so that the users have easy navigation to the abundance of information I provide.
Acceptance Criteria
Website will show colleges, industries, hotels and city information as selections after the homepage.
1
Must
Notes
time for implementation 2-3 hours

## Slide 35
Story ID: 34
Map Upload
As an administrator, I want to be able to upload the city map to the system, so that I can provide the latest map for users to see, and can update it frequently.
Acceptance Criteria
The website will allow the admin to upload a map image to the system.
3
Must
Notes
Might not be necessary as map feature is planned to be implemented in later versions of the website
Time for Implementation 1-2 hours

## Slide 36
Story ID: 35
Search Function
As an administrator, I would like a search function for relevant pieces of information, so that I can easily find and manage users and data.
Acceptance Criteria
The website will have a search function for admins to manage users and data.
3
Could
Notes
The search bar will be located near the top of the screen, and allow searches for category selections, names of places, emails etc.
The searches will be displayed in list form.
Search selections will redirect to page.
Time for implementation 2-4 hours

## Slide 37
Story ID: 36
Admin Account Creation
As an administrator, I want to be able to create other administrator user accounts, so that there can be more than one user able to manipulate and update the information other users see on the Smart City website.
Acceptance Criteria
Administrator users accounts are able to create other administrator user accounts.
3
Should
Notes
Create new admin option will be displayed on the first page, after homepage.
Only original admin could add more admins
Time for implementation 1-2 hours

## Slide 38
Story ID: 37
Other City Information
As an administrator, I want to be able to have the system organised in an agile manner, so that the system can provide similar information for other cities in the future.
Acceptance Criteria
Provide similar city information for other major cities in Australia.
All cities will display the same selection of similar information.
1
Must
Notes
City selection will be prompted after the homepage.
After city selection, colleges, industries, hotels and city information selections will be shown for that city.
Time for implementation 2-3 hours, might come in later bulids

## Slide 39
Story ID: 38
Future Updates
As an administrator, I want the system to allow additions to city information such as health services so that future city information can be extended, which can then by accessed by users later.
Acceptance Criteria
The website will provide room for future information updates.
2
Could
Notes
Website will allow admin users to create new selections of information, with existing templates.
Maybe have a link to those businesses
Time for implementation 3-6 hours
Maybe in future bulids

## Slide 40
Story ID: 39
Admin List Viewing
As an administrator, after choosing a section of city information (e.g. Colleges), I want the data arranged in a list form with headers, so that I can choose how to view the data for easy navigation of information.
Acceptance Criteria
The website will display information in list form.
The website will allow the data to be viewed by name, address, department or email.
1
Could
Notes
Data can be viewed A-Z/Z-A by name, address, department or email by pressing the header in the list.
Time for implementation 2-3 hours

## Slide 41
Story ID: 40
Minimalistic Admin Interface
As an administrator, I want the website to be minimalistic, in a easy-to-read typeface and with non-vibrant colours, so that I can easily focus and read the data with ease.
Acceptance Criteria
Website will display simple font for admins.
Website colour scheme will not be vibrant for admins.
Website arrangement will be minimalistic.
No distracting media.
1
Should
Notes
Website should be close to a black & white colour scheme with simple font such as calibri.
No unnecessary images and media will be displayed.
All information/data required will be in the centre of focus of the screen.
Time for implementation 1-2 hours

## Slide 42
Story ID: 41
City Information on Homepage
As a general user I want some of the city basic information to be shown on the homepage so that I don’t have to commit to making an account.
Acceptance Criteria
Few picture and a simple description on city on homepage.
1
Should
Notes
Time for implementation 1-2 hours

## Slide 43
Story ID: 42
Terms and Conditions
As a general user I want to see the terms and conditions of using the service so that I know what I am signing up for on the website.
Acceptance Criteria
Have the user agree to term of service prior to signing up.
1
Should
Notes
Time for implementation 1-2 hours
Have a pdf that can be downloaded from sign up page

## Slide 44
Story ID 43
Notifications
As a tourist I want notifications on what is happening in the city so that I can stay up to date.
Acceptance Criteria
Have some form of notifications (whether be on site (like a message screen) or off (email, text)).
3
Won’t
Notes
Could probably do a daily email and have them on a mailing list
Time to implement 4+ hours